Taslima Begum

Ex6768

CSC 4996

To do list project

Name of the task: Download Github/commit repository

Estimated No of hours: 2

Actual time spent: 1

Notes: had to watch tutorials and figure out how to download and work the github

Issues: downloaded wrong github the first time. Second issue, did not send invite to prof. correctly

Name of the task: Figure out all the tasks and the estimated number of hours I will work on it

Estimated No of hours: 30 min

Actual time spent: 30 min

Notes:

Issues:

Name of the task: download the WAMPS stack

Estimated No of hours: 2

Actual time spent: 1 hour

Notes:

Issues: Had to uninstall ampps to download the correct wamps

Name of the task: Research and brainstorm on how to write the code

Estimated No of hours: 8-10 hrs

Actual time spent: 6

Notes:

Issues:

Name of the task: Write the actual code

Estimated No of hours: 10-12 hr

Actual time spent: 8

Notes:

Issues: could not get the php file to connect to the database

Name of the task: functional requirements/ non-functional requirements

Estimated No of hours: 3

Actual time spent: 2

Notes: had to do research on what both of those meant and what it consists of

Issues:

Name of the task: system architecture diagram

Estimated No of hours: 2

Actual time spent: 2

Notes: No idea if it is right

Issues:

Name of the task: data flow diagram

Estimated No of hours: 2

Actual time spent: 1

Notes: No idea if it is right

Issues:

Name of the task: use case

Estimated No of hours: 1

Actual time spent: 30 min

Notes: No idea if it is right

Issues:

Name of the task: sequence diagram

Estimated No of hours: 2

Actual time spent: 3

Notes: No idea if it is right

Issues:

Name of the task: database design

Estimated No of hours: 2

Actual time spent: 2.5

Notes: No idea if it is right

Issues:

Name of the task: class diagram

Estimated No of hours: 1

Actual time spent: 1

Notes: No idea if it is right

Issues:

Name of the task: test case

Estimated No of hours: 1

Actual time spent: 30 min

Notes:

Issues:

Name of the task: Demo and readme file

Estimated No of hours: 4 hr

Actual time spent:

Notes:

Issues:

Name of the task: Review and submit

Estimated No of hours: 1 hr

Actual time spent: 1.5 hr

Notes:

Issues: